C++ Options Pricing Library

Project Plan & Roadmap

~7 weeks | 2 developers | C++17

# Finance Concepts You Need First

Spend 2 days on this before writing code.

What is an option?

A contract that gives you the right (not obligation) to buy or sell a stock at a specific price by a specific date.

- Call option: right to BUY at price K. You profit if the stock goes above K.

- Put option: right to SELL at price K. You profit if the stock drops below K.

- Strike price (K): the agreed price

- Maturity (T): when the contract expires

- Premium: what the option costs. This is what you're computing.

What is option pricing?

Answering: "How much should this contract cost right now?" The price depends on 5 inputs:

- S₀ — current stock price

- σ (sigma) — volatility (how much the stock price swings)

- K — strike price

- T — time to expiry (in years, e.g. 6 months = 0.5)

- r — risk-free interest rate

Why multiple models?

- Black-Scholes — a formula. Plug in 5 numbers, get a price. Fast, but makes simplifying assumptions.

- Monte Carlo — simulate the stock price thousands of times randomly, average the payoffs. Slower but flexible.

- Binomial Tree — build a tree of possible prices step by step, work backwards from expiry.

All three should give approximately the same answer for European options. When they don't, you have a bug. That's your built-in validation.

What are Greeks?

How sensitive the option price is to each input:

- Delta — price change if stock moves $1

- Gamma — how fast delta itself changes

- Theta — how much value the option loses per day

- Vega — price change if volatility moves 1%

- Rho — price change if interest rate moves 1%

You compute Greeks by bumping each input slightly and repricing. No new math — just reuse your pricing models.

# MVP Definition

The MVP answers: "What is the fair price of this European option under 3 different models, and how do they compare?"

Inputs: a JSON config with S₀, K, T, σ, r, option type (call/put), model choice

Outputs: price, runtime, error vs Black-Scholes, and Greeks

What MVP does NOT include:

- No American options (early exercise)

- No exotic payoffs

- No real market data (hardcoded inputs)

- No volatility surface

- No API or UI

# Project Structure

options-pricer/

├── CMakeLists.txt

├── vcpkg.json

├── include/

│   ├── option.h

│   ├── market_data.h

│   ├── payoff.h

│   ├── pricing_model.h

│   ├── black_scholes.h

│   ├── monte_carlo.h

│   ├── binomial_tree.h

│   ├── greeks.h

│   └── benchmark.h

├── src/

│   ├── black_scholes.cpp

│   ├── monte_carlo.cpp

│   ├── binomial_tree.cpp

│   ├── greeks.cpp

│   ├── benchmark.cpp

│   └── main.cpp

├── tests/

│   ├── test_black_scholes.cpp

│   ├── test_monte_carlo.cpp

│   ├── test_binomial_tree.cpp

│   ├── test_greeks.cpp

│   └── test_payoff.cpp

├── configs/

│   └── sample.json

└── .github/workflows/ci.yml

# Phase 0 — Project Setup (Day 1-2)

Do this together. Both of you.

- Git repo, README, .gitignore

- CMake project with src/, include/, tests/

- vcpkg.json with dependencies:

  - nlohmann-json

  - gtest

- GitHub Actions CI: build + test on every push

Define core types (just headers, no implementation yet):

struct Option {

double strike;

double maturity;

enum class Type { CALL, PUT } type;

};

struct MarketData {

double spot;

double volatility;

double risk_free_rate;

};

class PricingModel {

public:

virtual ~PricingModel() = default;

virtual double price(const Option&, const MarketData&) = 0;

virtual std::string name() const = 0;

};

- Verify: builds, hello world runs, one dummy test passes

- Both clone and build successfully

The PricingModel interface is the most important design decision in the project. Every model implements it. Every downstream component (Greeks, benchmarking) depends only on this interface. Agree on this together before splitting.

# Phase 1 — Payoff + Black-Scholes (Week 1-2)

## Person A: Payoff abstraction + normal distribution helpers

- Payoff function:

double payoff(Option::Type type, double spot, double strike)

  - Call: max(spot - strike, 0)

  - Put: max(strike - spot, 0)

- Normal distribution helpers:

double norm_cdf(double x)  // cumulative normal distribution

double norm_pdf(double x)  // probability density function

  - CDF: norm_cdf(x) = 0.5 * erfc(-x / sqrt(2))

  - PDF: (1/sqrt(2*pi)) * exp(-x*x/2)

- Tests:

  - payoff(CALL, 110, 100) == 10

  - payoff(CALL, 90, 100) == 0

  - payoff(PUT, 90, 100) == 10

  - norm_cdf(0) == 0.5

  - norm_cdf(large number) ≈ 1.0

These are shared utilities — every model uses them.

## Person B: Black-Scholes implementation

The formula:

d1 = (ln(S/K) + (r + σ²/2) * T) / (σ * √T)

d2 = d1 - σ * √T

Call price = S * N(d1) - K * e^(-rT) * N(d2)

Put price  = K * e^(-rT) * N(-d2) - S * N(-d1)

- BlackScholesModel : public PricingModel

  - double price(const Option&, const MarketData&) override

- Tests (use known values — online BS calculators to verify):

  - S=100, K=100, T=1, σ=0.2, r=0.05 → Call ≈ 10.4506

  - Same inputs → Put ≈ 5.5735

  - At-the-money with T→0 → price → 0

  - Deep in-the-money call → price ≈ S - K*e^(-rT)

  - Put-call parity: C - P = S - K*e^(-rT) (must hold always)

Put-call parity is your best friend for testing. If call_price - put_price ≠ S - K*e^(-rT), something is wrong. Test this on every model.

# Phase 2 — Monte Carlo (Week 3-4)

## Person A: Random number generation + path simulation

The math:

S_T = S₀ * exp((r - σ²/2)*T + σ*√T*Z)

where Z is a standard normal random number

- Random engine wrapper:

  - Use std::mt19937 + std::normal_distribution<double>

  - Seed configurably (fixed seed for tests, random for production)

- Path simulator:

double simulate_terminal_price(const MarketData& md,

double T, double z)

- Tests:

  - With Z=0: S_T = S₀ * exp((r - σ²/2)*T) exactly

  - With large positive Z: S_T >> S₀

  - Generate 100k paths, check mean(S_T) ≈ S₀ * e^(rT)

  - Fixed seed → same results every time

## Person B: Monte Carlo pricer

The algorithm:

- Generate N random Z values

- For each Z, compute S_T

- For each S_T, compute payoff (call or put)

- Average all payoffs

- Discount: price = e^(-rT) * average_payoff

- MonteCarloModel : public PricingModel

  - Constructor takes: int num_simulations, optional int seed

  - double price(const Option&, const MarketData&) override

- Convergence: run with 1k, 10k, 100k, 1M simulations

  - Error vs Black-Scholes should shrink as N increases

  - Store this data — great to show in a demo

- Tests:

  - With 1M simulations: error vs BS < 0.05

  - Call and put prices satisfy put-call parity (within tolerance)

  - Fixed seed → deterministic output

- (Optional) Variance reduction — antithetic variates:

  - For each Z, also use -Z. Halves the variance for free.

  - 5 extra lines of code but shows you know the technique

# Phase 3 — Binomial Tree (Week 5)

Both work on this together (pair program). The binomial tree is the most conceptually tricky model.

The algorithm:

- Divide time T into N steps, each of size dt = T/N

- At each step, price goes UP by factor u or DOWN by factor d:

u = exp(σ * √dt)

d = 1/u

p = (exp(r * dt) - d) / (u - d)    // risk-neutral probability

- Build the tree forward:

  - At step i, node j: price = S₀ * u^j * d^(i-j)

- At the final step (maturity), compute payoff at each node

- Work backwards: at each earlier node:

value = e^(-r*dt) * (p * value_up + (1-p) * value_down)

- The root node value is the option price

- BinomialTreeModel : public PricingModel

  - Constructor takes: int num_steps

- Implementation detail: you don't need to store the full tree

  - Just keep two arrays: current column and previous column

  - O(N) memory instead of O(N²)

- Tests:

  - With N=1000 steps: error vs BS < 0.01

  - Convergence: error decreases as N increases

  - Put-call parity holds

  - N=1: manually compute expected price, assert match

# Phase 4 — Greeks (Week 6)

## Person A: Analytical Greeks (Black-Scholes closed-form)

Black-Scholes has exact formulas for Greeks:

Delta_call = N(d1)

Delta_put  = N(d1) - 1

Gamma      = N'(d1) / (S * σ * √T)

Theta_call = -(S * N'(d1) * σ) / (2√T) - r*K*e^(-rT)*N(d2)

Vega       = S * N'(d1) * √T

Rho_call   = K * T * e^(-rT) * N(d2)

- AnalyticalGreeks class

  - Compute all 5 Greeks using BS formulas

- Tests:

  - At-the-money: delta ≈ 0.5 for calls

  - Vega is always positive

  - Theta is always negative for long options

  - Verify against online Greek calculators

## Person B: Numerical Greeks (works with ANY model)

The idea: bump each input by a tiny amount, reprice, compute the slope.

delta = (price(S+h) - price(S-h)) / (2h)

gamma = (price(S+h) - 2*price(S) + price(S-h)) / (h²)

vega  = (price(σ+h) - price(σ-h)) / (2h)

theta = (price(T-h) - price(T)) / h

rho   = (price(r+h) - price(r-h)) / (2h)

This is called "finite difference" — works for Black-Scholes, Monte Carlo, Binomial, anything.

- NumericalGreeks class

  - Takes a PricingModel& — works with any model

  - Computes all 5 Greeks by bumping and repricing

- Tests:

  - Numerical Greeks on BlackScholesModel ≈ Analytical Greeks (validates both!)

  - Numerical Greeks on MonteCarloModel ≈ Analytical Greeks

  - Choose appropriate bump size h (h = 0.01 * input is a good start)

  - Test that delta is between 0 and 1 for calls

Building both analytical and numerical Greeks and cross-validating shows you understand the tradeoff: analytical is fast but model-specific; numerical is slower but universal.

# Phase 5 — Benchmarking + CLI (Week 7)

## Person A: Benchmarking module

- Run all 3 models on same inputs

- Record: price, runtime (std::chrono), error vs BS

- Convergence analysis:

  - Monte Carlo: run at 1k, 10k, 100k, 1M simulations

  - Binomial: run at 10, 100, 500, 1000 steps

  - Output: table of (N, price, error, runtime)

- Export results to CSV for plotting

- Tests: benchmark runs without crashing, times are positive

## Person B: CLI + JSON config + output formatting

Usage:

./options-pricer --config configs/sample.json

./options-pricer --spot 100 --strike 100 --maturity 1.0 \

--vol 0.2 --rate 0.05 --type call --model all

Example output:

┌─────────────────────────────────────────────────┐

│ Option: European Call                           │

│ S₀=100  K=100  T=1.0  σ=0.20  r=5.0%          │

├──────────────┬─────────┬──────────┬─────────────┤

│ Model        │ Price   │ Error    │ Runtime     │

├──────────────┼─────────┼──────────┼─────────────┤

│ Black-Scholes│ 10.4506 │ -        │ 0.001ms     │

│ Monte Carlo  │ 10.4482 │ 0.0024   │ 34ms        │

│ Binomial     │ 10.4498 │ 0.0008   │ 2ms         │

├──────────────┴─────────┴──────────┴─────────────┤

│ Greeks (Analytical / Numerical)                 │

│ Delta: 0.6368 / 0.6371                          │

│ Gamma: 0.0188 / 0.0187                          │

│ Theta: -6.414 / -6.410                          │

│ Vega:  37.524 / 37.530                          │

│ Rho:   53.233 / 53.240                          │

└─────────────────────────────────────────────────┘

- CLI parsing with CLI11

- Strategy factory (string name → PricingModel unique_ptr)

- --model flag: "bs", "mc", "binomial", "all"

- --greeks flag: include Greeks in output

- --benchmark flag: run convergence analysis, export CSV

- JSON config parsing (nlohmann/json)

# Work Split Summary

| Phase | Person A | Person B |
| --- | --- | --- |
| Phase 0 | Together — setup, core types, interface | Together — setup, core types, interface |
| Phase 1 (Wk 1-2) | Payoff + normal distribution helpers | Black-Scholes model |
| Phase 2 (Wk 3-4) | RNG + path simulation | Monte Carlo pricer |
| Phase 3 (Wk 5) | Together — pair program | Together — pair program |
| Phase 4 (Wk 6) | Analytical Greeks (BS formulas) | Numerical Greeks (finite difference) |
| Phase 5 (Wk 7) | Benchmarking module | CLI + JSON config + output |

Rule: Nothing merges without the other person reviewing the PR.

# Testing Strategy

Every phase has unit tests, but these cross-cutting tests tie the whole project together:

Validation tests (run on every CI push):

- All 3 models agree within tolerance for European call

- All 3 models agree within tolerance for European put

- Put-call parity holds for all 3 models

- Numerical Greeks ≈ Analytical Greeks (within bump error)

- Monte Carlo converges as N increases

- Binomial tree converges as steps increase

- Fixed seed → deterministic Monte Carlo output

# Tech Stack

| Concern | Tool |
| --- | --- |
| Language | C++17 |
| Build system | CMake |
| Math | STL (+ optional Eigen) |
| Random numbers | <random> (std::mt19937) |
| Config parsing | nlohmann/json |
| CLI args | CLI11 |
| Testing | Google Test (gtest) |
| Benchmarking | std::chrono or Google Benchmark |
| Package management | vcpkg |
| CI | GitHub Actions |

# What Makes This Project Strong

- Shows numerical methods — not just CRUD

- Shows abstraction — polymorphism via PricingModel interface

- Shows performance awareness — benchmarking across models

- Built-in validation — models cross-check each other

- Greeks show both analytical and numerical approaches

- Extensible to microservices (Phase 2 of the larger project)